CFO Q2 BOARD PRE-READ NARRATIVE

Performance, backlog quality, working capital, liquidity and second-half priorities

To: Daniel Cho, CFO; Natalie Brooks, Controller

From: Finance working team

Date: July 1, 2026

Subject: CFO Q2 board pre-read narrative

File status: Working draft / reviewer comments and evidence gaps retained

WORKING DRAFT. Amounts and decisions below must be tied to the current accounting-system report and the referenced workpapers before circulation.

# Quarter in context

1. Revenue conversion remained ahead of plan, but procurement-heavy project mix diluted reported gross margin.

2. June close remains provisional until WIP estimate review and proposed entry approval.

3. Service agreement revenue and technician utilization provide the most stable recurring contribution.

# Backlog and execution

1. Signed backlog supports the second half, with concentration in data-center, healthcare and public work.

2. Pending awards are shown separately from signed backlog and probability-weighted only in scenario views.

3. Schedule access, design changes and subcontractor claims create margin dispersion across four named jobs.

# Cash and capital

1. Collections are concentrated in a small number of owner funding dates and public warrant calendars.

2. The base forecast protects the internal liquidity floor without assuming unsupported customer acceleration.

3. Capital requests will be sequenced with collections, equipment commitments and borrowing availability.

# Board discussion points

1. Risk appetite for underbilling growth versus project execution constraints.

2. Revolver readiness and lender reporting discipline ahead of peak equipment releases.

3. Selective hiring and field-productivity investments rather than broad overhead expansion.

# Appendix — claims, sources and unresolved review comments

| Ref | Owner | Working amount | Status | Review note / evidence still needed |
| --- | --- | --- | --- | --- |
| ARM-2318 | Maya Chen | $280,434 | review | Columbia Biologics Clean Utilities; remaining contract value from June WIP model |
| ARM-2403 | Elliot Marks | $1,169,423 | review | Riverton Civic Center HVAC Renewal; remaining contract value from June WIP model |
| ARM-2409 | Priya Raman | $944,227 | review | Northline Cold Storage Expansion; remaining contract value from June WIP model |
| ARM-2412 | Elliot Marks | $1,248,834 | review | OSU Kelley Engineering Lab Ventilation; remaining contract value from June WIP model |
| ARM-2417 | Maya Chen | $4,084,041 | review | Cascade Health Ambulatory Pavilion; remaining contract value from June WIP model |
| ARM-2421 | Lucas Bennett | $40,449 | review | Juniper Hotel Boiler Plant Replacement; remaining contract value from June WIP model |
| ARM-2501 | Sofia Alvarez | $1,178,489 | review | PDX Concourse E Controls Retrofit; remaining contract value from June WIP model |
| ARM-2506 | Priya Raman | $6,202,428 | review | Eastbank Data Hall Cooling Expansion; remaining contract value from June WIP model |
| ARM-2510 | Maya Chen | $4,202,610 | review | Hawthorne Yard Mixed-Use Mechanical; remaining contract value from June WIP model |
| ARM-2514 | Lucas Bennett | $2,007,079 | review | Redmond Unified Schools Phase 2; remaining contract value from June WIP model |
| ARM-2518 | Lucas Bennett | $1,678,858 | review | Deschutes Fleet Services Maintenance Facility; remaining contract value from June WIP model |
| ARM-2522 | Elliot Marks | $2,618,038 | review | Summit Surgical Center Central Plant; remaining contract value from June WIP model |
| ARM-2526 | Sofia Alvarez | $457,912 | review | Willamette Food Co-op Refrigeration Upgrade; remaining contract value from June WIP model |
| ARM-2602 | Priya Raman | $4,728,111 | review | Pacific NW Distribution Center Heat Recovery; remaining contract value from June WIP model |
| ARM-2605 | Elliot Marks | $5,432,385 | review | Rose Quarter Event Level Ventilation; remaining contract value from June WIP model |
| ARM-2608 | Sofia Alvarez | $1,235,070 | review | Cascade Health Imaging Suite Controls; remaining contract value from June WIP model |

## Source / version trail

• 6/27 — first owner inputs combined; duplicate lines retained.

• 6/30 — accounting extract refreshed; late AP batch not yet incorporated.

• 7/1 — controller comments added; approval and signature sections remain blank.