## Slide 1
ALDER RIDGE MECHANICAL
Weekly Major Jobs Review
Schedule, labor, procurement, commercial position and cash milestones
PM WORKING COPY
June 29, 2026

## Slide 2
WEEKLY PROJECT REVIEW
Portfolio heat map
• Sixteen active / closeout projects
• Schedule and access constraints
• Estimate confidence
• Cash and billing milestones
Jobs reviewed
16
PM status is operational evidence, not posted accounting data.
June 29, 2026 | PM WORKING COPY | 2

## Slide 3
WEEKLY PROJECT REVIEW
Eastbank data-center expansion
• Procurement-heavy cost profile
• Owner funding draw timing
• Lien-waiver dependency
• Controls integration milestone
Contract
$11.6m
Receipt timing remains a treasury judgment supported by owner evidence.
June 29, 2026 | PM WORKING COPY | 3

## Slide 4
WEEKLY PROJECT REVIEW
Cascade Health ambulatory pavilion
• Night-shift premium exposure
• Pending PCO documentation
• Occupied-space phasing
• Billing support
Pending price
$382k
Probable cost is included in EAC; pending revenue is excluded.
June 29, 2026 | PM WORKING COPY | 4

## Slide 5
WEEKLY PROJECT REVIEW
Northline cold storage
• Backcharge dispute
• Subcontractor response
• Rework productivity
• Remaining closeout
Recovery claim
$185k
Unaccepted recovery is not netted against forecast cost.
June 29, 2026 | PM WORKING COPY | 5

## Slide 6
WEEKLY PROJECT REVIEW
Columbia biologics closeout
• Validation package
• Retainage
• Customer dispute
• Warranty transition
Open AR at risk
$1.2m
Closeout receipts remain outside July base cash until evidence improves.
June 29, 2026 | PM WORKING COPY | 6

## Slide 7
WEEKLY PROJECT REVIEW
Decisions and follow-up
• EAC owner responses
• Commercial notices
• Billing actions
• Collection escalations
Open actions
12
Finance reconciles final PM updates to system cost and billing after cutoff.
June 29, 2026 | PM WORKING COPY | 7